**Sexual Advocates Website**

***Project Proposal Update***

***April 13th,2018***

**Work Accomplished**

*In 2-5 consistently-formatted bullets, please explain your accomplishments so far.*  List what each member worked on this week.

Maya:

* Work on website homepage. Create footer with club contact information and link to social media accounts. Plan and create all of the files we will work on and commit to GitHub. Write project status update.

Kira:

* Work on website homepage. Creating menu bar for website that links to each page. Write project status update.

Lizzy:

* Researched github documentation and gathered the necessary information from Advocates for the website. Started calendar display and database to save appointments.

Caroline:

* Investigated different APIs such as google calendar and google maps. Also investigated other appointment APIs. Also investigated github documentation to become more familiar with cloning and committing. Started calendar display and database to save appointments.

**Plans for Next Week**

*Describe the tasks you will tackle the upcoming week, and if possible, assign each task to a team member.*

We are planning on coding a calendar display and connecting it to our database to save appointments instead of integrating the Google calendar API so that we can hopefully have a functional appointment system in the following two weeks. Were going to both work on the design of the appointment system as well as storing member data into our database.

Maya:

* Create HTML pages about resources and club information
* Work on login page for advocates. Include PHP form for advocate information (name, email, phone number) and profile information to be used on website (bio and headshot). Save information in database. Check whether advocates already exists or is a new member. If advocate already has a login, display their current profile information and allow them the option to edit it.

Kira:

* Create HTML pages about resources and club information
* Work on the Login Validation/Event booking Validation

Lizzy:

* Work to create a database that will store appointment information for both clients and advocates
* Continue to gather the necessary information from advocates

Caroline:

* Becoming more familiar with server/client side validation
* Becoming more familiar with saving data to our database
* Finish calendar

**Obstacles / Improvements**

*Describe any challenges, obstacles, roadblocks you have encountered.*

Maya:

* Google API was very complicated to implement.

Kira:

* We may run into challenges with the validation on the Event booking page.
* We also were not sure what language to write the google API code in - but decided on PHP even though we would have preferred java.

Lizzy:

* Understanding and using Google API may prove to be a challenge, specifically with storing information into a database. Chose to write in php, sql, and html instead.

Caroline:

* Possibly the google calendar API. Might be hard to save data to our database as well as inform advocates/ members of the appointment reservations/cancellations. Chose to write in php, sql, and html instead.